Sprint 1 Plan - UCSC Tutor

**Goals**: For Sprint 1, we want to have a functioning, independent app that reflects ability for students and tutors to sign up for our app,

**User story**: As a tutor, I would like to be able to edit a user profile, so that students can see my credentials, availability, and location. (21 story points)

Task - Implement availability/schedule

Task - Location/GPS tracker

Task - Upload picture functionality

Task - Ability to have description/bio

Task - Upload/verify credentials/classes taken

Task - Ratings for tutors

**User story**: As a user, I would like to be able to sign up for the service, so that I can have access to other students/tutors. (3 story points)

Task - Signup/login pages for tutors and students that creates/stores info in parse

Task - Mandatory field requirements upon tutor sign-ups(bio/credentials/

picture/location

**User story**: As a user, I would like to be able to message my students/tutors, so that I can schedule appointments. (8 story points)

Task - Set up Sinch library

Task - Store and exchange Sinch info using Parse.

**Team Roles:**

**Steven Rodriguez (Product Owner, Team Member)**

Initial Tasks:

User story: As a tutor, I would like to be able to edit a user profile, so that students can

see my credentials, availability, and location.

Task - Implement availability/schedule

Task - Location/GPS tracker

**Brad Cardello (Initial Scrum Master, Team Member)**

Initial Tasks:

User story: As a user, I would like to be able to message my students/tutors, so that I

can schedule appointments.

Task - Set up Sinch library

Task - Store and exchange Sinch info using Parse.

**George Azpeita (Team Member)**

Initial Tasks:

User story: As a tutor, I would like to be able to edit a user profile, so that students can

see my credentials, availability, and location.

Task - Upload picture functionality

Task - Ability to have description/bio

**Kyle Casil (Team Member)**

Initial Tasks:

User story: As a tutor, I would like to be able to edit a user profile, so that students can

see my credentials, availability, and location.

Task - Ratings for tutors

Task - Ability to have description/bio

**Shayan Farmani (Team Member**

Initial Tasks:

User story: As a user, I would like to be able to sign up for the service, so that I can

have access to other students/tutors.

Task - Signup/login pages for tutors and students that creates/stores info in parse

Task - Mandatory field requirements upon tutor sign-ups(bio/credentials/

picture/location