Sprint 1 Report, UCSC Tutor App, 10/25/2015

**Actions to stop doing:** The team should stop being late/absent from meetings, as it makes many purposes of the meetings obsolete. Along with this, the team should stop interrupting each other during scrum meetings, as it only makes the meetings last longer, while getting less done than we could get done.

**Actions to start doing:** The team should start meeting four times a week (including the meeting with the TA), because that way, at least most of the team is guaranteed to be there. There’s more room to allow scheduling issues if we just plan to meet more often. The team should also be tracking how much work they’ve gotten done in terms of story points, so that we can have an accurate burnup chart at the end of this sprint.

**Actions to keep doing:** The team should keep communicating well via Slack.com, as it’s been the only good way for us to communicate meeting times outside of class time. The team should also keep meeting before every class, just like we did the last couple classes. These have been our most productive meetings by far.

**Work completed:**

**User Story:** As a user, I would like to be able to message my students/tutors, so that I

can schedule appointments (Assigned to Brad Cardello).

**User Story:** As a user, I would like to be able to sign up for the service, so that I can

have access to other students/tutors (Assigned to Shayan Farmani)

**Work not completed:**

**User Story:** As a tutor, I would like to be able to edit a user profile, so that students can

see my credentials, availability, and location (Assigned to Steven Rodriguez, George

Azpeita, and Kyle Casil)

**Work completion rate:**

Completed two user stories. 19 ideal working hours completed. 16 days during prior sprint. .125 user stories per day. 1 ideal working hour per day.